PROJECT PLANNING PHASE

Project Planning Template

| Team ID | SWTID-2026-8914 |
| --- | --- |
| Date | 30.09.2026 |
| Project Name | AI FAQ Assistant API |

# Product Backlog, Sprint Schedule and Estimation

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Project Setup | USN-1 | As a developer, I can set up the Node.js and Express.js project environment. | 2 | High | Team Member(s) |
| Sprint-1 | Project Setup | USN-2 | As a developer, I can configure the required dependencies and project structure. | 2 | High | Team Member(s) |
| Sprint-1 | Database | USN-3 | As a developer, I can connect the application to MongoDB. | 3 | High | Team Member(s) |
| Sprint-1 | User Management | USN-4 | As a user, I can register an account using my required details. | 3 | High | Team Member(s) |
| Sprint-2 | Authentication | USN-5 | As a registered user, I can log in securely using my credentials. | 2 | High | Team Member(s) |
| Sprint-2 | FAQ Management | USN-6 | As an administrator, I can create a new FAQ. | 3 | High | Team Member(s) |
| Sprint-2 | FAQ Management | USN-7 | As an administrator, I can update existing FAQ information. | 2 | High | Team Member(s) |
| Sprint-2 | FAQ Management | USN-8 | As an administrator, I can delete FAQ information when required. | 2 | Medium | Team Member(s) |
| Sprint-3 | FAQ Retrieval | USN-9 | As a user, I can retrieve available FAQs through the API. | 3 | High | Team Member(s) |
| Sprint-3 | FAQ Search | USN-10 | As a user, I can search for relevant FAQ information. | 3 | High | Team Member(s) |
| Sprint-3 | AI Assistant | USN-11 | As a user, I can ask a question and receive an AI-assisted answer. | 5 | High | Team Member(s) |
| Sprint-3 | AI Assistant | USN-12 | As a user, I can receive relevant responses based on available FAQ information. | 3 | High | Team Member(s) |
| Sprint-4 | API Testing | USN-13 | As a developer, I can test all API endpoints and verify their responses. | 3 | High | Team Member(s) |
| Sprint-4 | Error Handling | USN-14 | As a developer, I can handle invalid requests and API errors appropriately. | 2 | Medium | Team Member(s) |

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-4 | Documentation | USN-15 | As a developer, I can document the API endpoints and project functionality. | 2 | Medium | Team Member(s) |
| Sprint-4 | Final Testing | USN-16 | As a developer, I can perform final testing and fix identified issues. | 3 | High | Team Member(s) |

# Sprint Planning

Sprint-1: Project Setup and Database

Main Goal: Set up the backend project and database.

## Tasks

- Create Node.js project.

- Configure Express.js.

- Install required dependencies.

- Create project folder structure.

- Configure MongoDB.

- Create user model.

- Implement basic user registration.

Total Story Points: 10 Sprint-2: Authentication and FAQ Management

Main Goal: Implement authentication and FAQ management features.

## Tasks

- Implement user login.

- Create FAQ model.

- Create FAQ API.

- Add new FAQ.

- Update FAQ.

- Delete FAQ.

- Validate user and FAQ data. Total Story Points: 9

Sprint-3: FAQ Retrieval and AI Assistant

Main Goal: Implement FAQ retrieval, search and AI-assisted responses.

## Tasks

- Retrieve FAQs.

- Implement FAQ search.

- Connect AI functionality.

- Process user questions.

- Generate AI-assisted answers.

- Return relevant responses through API.

Total Story Points: 14 Sprint-4: Testing, Error Handling and Documentation

Main Goal: Test and finalize the complete application.

## Tasks

- Test API endpoints.

- Test authentication.

- Test FAQ CRUD operations.

- Test AI responses.

- Implement error handling.

- Fix bugs.

- Prepare API documentation.

- Perform final project testing. Total Story Points: 10

# Project Sprint Tracker

| Sprint | Sprint Total Story Points | Duration | Sprint Start Date | Sprint End Date | Story Points Completed |  | Sprint Release Date |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 10 | 5 Days | 01.10.2026 | 05.10.2026 |  | 10 | 05.10.2026 |
| Sprint-2 | 9 | 5 Days | 06.10.2026 | 10.10.2026 |  | 9 | 10.10.2026 |
| Sprint-3 | 14 | 5 Days | 11.10.2026 | 15.10.2026 |  | 14 | 15.10.2026 |
| Sprint-4 | 10 | 5 Days | 16.10.2026 | 20.10.2026 |  | 10 | 20.10.2026 |

# Velocity

The total planned work for the project is:

10 + 9 + 14 + 10 = 43 Story Points The planned average velocity is:

43 ÷ 4 = 10.75 Story Points per Sprint

Therefore, the expected average team velocity is approximately 11 story points per sprint.

# Burndown Chart Data

The burndown chart represents the amount of work remaining during each sprint. The template describes a burndown chart as work remaining versus time.

| Sprint | Planned Story Points |  | Remaining After Sprint |
| --- | --- | --- | --- |
| Sprint-1 |  | 43 | 33 |
| Sprint-2 |  | 33 | 24 |
| Sprint-3 |  | 24 | 10 |
| Sprint-4 |  | 10 | 0 |